WORK REPORT

June 27 – July 6

| 2 Mobile Apps Updated | 3 Server Systems Touched | 11 Features Delivered | 2 Bugs Fixed |
| --- | --- | --- | --- |

Overview

This report covers all work completed on the logistics platform between June 27 and July 6, 2026. Compared with the previous two-week period, this was a shorter and more focused stretch of work, concentrated on two things: bringing a third provider app across the finish line, and polishing the customer's truck-booking experience to match the latest designs.

The most significant event was merging the dispatch (bike and package) delivery provider app and its backend service — built in a parallel workstream — into the main codebase. This gives Cosmicforge Logistics a third fully-featured provider app, alongside the customer and truck driver apps, covering sign-in, onboarding, availability, job requests, trip handling, vehicle registration, and driver verification.

On the customer side, the three screens a customer sees while a truck job is in progress — searching for a driver, tracking an active trip, and rating the driver afterwards — were rebuilt to match the latest mockups exactly. A real bug in the driver-matching engine was also fixed, so a driver who declines a job is never offered that same job again.

By the end of this period, the dispatch provider app is code-complete and ready for local testing, though it is not yet reachable from the customer app — booking a bike or package delivery from the customer side remains the next milestone.

Dispatch & Package Delivery Platform

Provider App Merged Into Main Codebase

A parallel workstream had been building the bike/package delivery provider app on a separate branch. That work was reconciled with the current main codebase and brought in as apps/dispatch_provider, giving delivery riders the same level of app coverage as truck drivers already have.

- Sign-in and onboarding, including account type selection and initial setup.

- Availability toggle so a rider can go online or offline to receive jobs.

- Incoming job requests, active trip handling, and a trip history list.

- Bike/vehicle registration and document-based rider verification.

- Rider profile and an in-app wallet.

Backend Service Merged

The matching server for dispatch riders (services/driver-dispatch-delivery-service) was brought in alongside the app. It follows the same pattern already used by the truck-hauling server: rider sign-in, availability, job matching, trip lifecycle, proof-of-delivery, and document verification each live in their own clearly separated area of the service.

Rebranded to Cosmicforge Logistics

App names, package identifiers, and in-app branding text were aligned with the rest of the platform (“Cosmicforge Logistics”), matching the naming convention already used everywhere else.

Not Yet Connected to Customers

The customer app's “Bike Delivery” option still shows a “Coming soon” message. The dispatch provider app and its backend are ready on their own, but wiring the customer-facing booking flow through to this service is the next step — the same journey already built for truck hauling.

Customer App — Live Trip Screens

The three screens a customer sees while a truck job is running — searching, active trip, and rating — were rebuilt end-to-end to match the latest design mockups.

Connecting Driver Screen

- Redesigned bottom sheet over the live map, with the matched driver's details filling in as soon as a driver accepts.

- New “Edit Destination” option: a customer can back out of a search and return to the address screen with pickup and drop-off still filled in, instead of cancelling and starting over.

Active Trip Screen

- Two clear phases: “driver is on the way to pickup” (with a live time estimate) and “trip has started” once the cargo is picked up.

- Call Driver and Cancel Trip actions during the approach phase.

- Share Trip, Report, and SOS quick-action buttons once the trip is under way.

Rating Screen

- “You have arrived” screen redesigned with the driver's photo, name, and vehicle details front and centre.

- Five-star rating, a comment field, and a clear “Would you recommend this driver?” choice, then Submit Review.

Driver Profile Card

- Now shows how long the driver has been on the platform (e.g. “1 year”) and a rounded count of completed trips (e.g. “1,000+”), alongside their rating.

Driver Matching & Platform Reliability

Fixed: Declined Jobs Were Being Re-Offered

When a driver declined a job, the matching engine could still re-offer that exact same job to them later in the same search if no one else had been found yet. The matching engine now remembers every driver who has declined a specific job and excludes them from all later attempts to fill it — a driver only ever sees a job once unless they simply didn't respond in time.

Local Setup Now Seeds Sample Drivers Automatically

The one-command local setup script for the truck haulage service now also loads a set of sample driver accounts and trucks automatically, so a freshly set-up environment is ready for end-to-end testing without a separate manual step.

Clearer Error Logs for Faster Debugging

Server error logs now include the underlying technical cause of a failure alongside the user-facing error message, making it faster to track down the root cause of a problem in a live environment.

Summary of Deliverables

| Area | What Was Delivered | Status |
| --- | --- | --- |
| Dispatch App | Bike/package delivery provider app merged into the main codebase (sign-in, onboarding, availability, requests, trips, vehicle registration, wallet) | Complete |
| Dispatch App | Full backend service for dispatch riders merged in (auth, matching, trip lifecycle, proof of delivery, verification) | Complete |
| Dispatch App | Renamed and re-styled to match the Cosmicforge Logistics brand across the app | Complete |
| Dispatch App | Connect the customer app's “Bike Delivery” option through to this new service | In Progress |
| Customer App | Connecting Driver (searching) screen redesigned to match mockups | Complete |
| Customer App | “Edit Destination” option added while still searching for a driver | Complete |
| Customer App | Active trip screen redesigned with a clearer before/after pickup view | Complete |
| Customer App | Share Trip, Report, and SOS quick actions added during an active trip | Complete |
| Customer App | Driver rating screen redesigned to match mockups | Complete |
| Customer App | Driver profile card now shows time on the platform and completed trip count | Complete |
| Matching | Fixed: a driver who declines a job was sometimes offered that same job again | Complete |
| Platform | Local setup script now seeds sample driver accounts automatically | Complete |
| Platform | Server error logs now include the underlying technical cause | Complete |

Still in Progress

The following items were noted but will be addressed in an upcoming sprint:

- The dispatch (bike/package) provider app and backend are merged but not yet reachable from the customer app — “Bike Delivery” still shows “Coming soon.”

- The truck tier selection step (Normal / Economy / Comfort) was removed from the booking flow since it had no effect on fare or matching — customers now move directly from address entry to trip details. A tier system that genuinely changes price or vehicle assignment can be reintroduced later if needed.

- Card payment still requires a confirmation signal from Paystack to fully secure funds — the receiver for this signal is carried over from the previous period and is not yet built.

- Earnings balance on the driver Earnings screen and the balance shown during withdrawal still pull from different sources — carried over, to be unified.

- Face verification, driver support chat, and the withdrawal transaction PIN remain visual-only, without a real check behind them — carried over.

- The dispatch provider app has not yet been build-verified on a physical device in this environment (its Android build was blocked only by a missing internet connection for a Gradle download, not by any code issue).

Prepared by: Moses

Report Date: July 6, 2026